SHEPHERD'S GUILD

The Guild Hall + Decomp Tool — Master Todo List

March 2026

This document covers everything required to launch The Guild Hall (public-facing famous preacher site) and the Decomp tool (corpus build + Style Review + VoxPrint + BookGuide). Tasks are sequenced by dependency — earlier phases must be complete before later phases can begin.

# Phase 1 — Finalize the Decomp Spec

The decomp spec is the foundation. Nothing else ships on a degraded spec. Complete these before processing any new corpora at scale.

IMMEDIATE — DO BEFORE ANY NEW PROCESSING

- □  [CRITICAL] Add illustration_type field to decomp spec

Enum: personal_story | historical_example | analogy | hypothetical | cultural_reference — needed by Decomp, Forge, Bindery

- □  [CRITICAL] Add explicit taxonomy guardrail to decomp prompt

"Use only the rhetorical functions defined in this spec. Do not invent new values. If no defined function fits, use the closest match and note ambiguity in the summary field."

- □  [HIGH] Add instruction to split units when two rhetorical functions occur in sequence without paragraph break

- □  [HIGH] Add explicit instruction to detect progressive revelation moves (OT → NT theological refinement)

Sonnet currently misses these; Opus caught them

- □  [MEDIUM] Add optional quoted_text field to Tier 2 cross-references when pastor reads supporting scripture aloud

- □  [LOW] Consider adding liturgy rhetorical function for communion / Words of Institution readings

TEST BEFORE ADDING TO PRODUCTION SPEC

- □  [HIGH] Test rhetorical_register detection (logos | pathos | ethos | narrative | doxological) against 3 sermons

Needed by Forge and TRAININGDATA — do not add until reliability confirmed

- □  [HIGH] Test anticipated_objection field against 5–10 sermons from different preachers

Assess frequency before deciding standard vs. optional field

- □  [HIGH] Test serves_unit argument graph field — run same sermon with and without, compare output quality

- □  [MEDIUM] Test application_specificity enum (abstract | concrete | mixed) reliability

DEFERRED

- □  Decide whether serves_unit allows single parent or multiple parents

Need more complex manuscript data first

- □  Define hinge_statement criteria with homiletics expert input

- □  Determine whether to produce dual output formats (flat for retrieval, graph for training data)

# Phase 2 — Build the Spurgeon Corpus

Spurgeon is public domain. He is the first Guild Hall exhibit and the first benchmark preacher in the reference library. Build this corpus before launching The Guild Hall.

SERMON ACQUISITION

- □  [CRITICAL] Identify and download 30–50 Spurgeon sermons in clean text format

Source: spurgeon.org, ccel.org, or similar public domain repositories

- □  [HIGH] Curate for variety — cover range of biblical books, sermon types, and career periods

Early Metropolitan Tabernacle through later sermons

- □  [HIGH] Clean and format manuscripts for consistent processing

Remove footnotes, page numbers, editorial additions not original to Spurgeon

PROCESSING

- □  [CRITICAL] Run Spurgeon corpus through decomp pipeline with finalized spec

Do not process until Phase 1 spec additions are complete

- □  [HIGH] QA spot-check 5–10 decomposed sermons against spec

Flag taxonomy drift, missed BT moves, merged functions

- □  [HIGH] Build batch processing script with parallelized API calls if not already done

~50 min for 100 sermons at 10x parallelization

PROFILE GENERATION

- □  [CRITICAL] Generate Spurgeon homiletical profile from decomposed corpus

Statistical summary across all measurable dimensions: illustration frequency, cross-ref density, BT move types, tone distribution, quotation patterns, etc.

- □  [HIGH] Generate Spurgeon VoxPrint prompt from corpus

The voice prompt artifact — first use case: Guild Hall exhibit

- □  [HIGH] Store Spurgeon profile separately from pastor corpora in Supabase

Reference library must be isolated from customer data

# Phase 3 — Build The Guild Hall Site

The public-facing famous preacher analysis site. Viral top of funnel. Spurgeon launches first. Additional preachers added as copyright is resolved.

DESIGN & CONTENT

- □  [CRITICAL] Finalize the HTML report format — use Spurgeon analysis as the template

The spurgeon-preaching-analysis.html in the project is a strong starting point; refine before launch

- □  [HIGH] Define which data visualizations are standard across all preacher profiles

Radar chart (tone), bar charts (doctrine, BT moves), donut chart (quotation types), heatmap (scripture usage), sermon arc diagram

- □  [HIGH] Write the narrative sections for the Spurgeon report

Overview, DNA markers, evangelistic signature — these are the human-written analysis that makes the report feel authoritative

- □  [CRITICAL] Design the "Join the Hall" funnel CTA

Placement, copy, and destination URL — this is the most important element on the page commercially

TECHNICAL BUILD

- □  [HIGH] Build The Guild Hall as a standalone site or subdomain of shepherdsguild.com

Decision needed: separate domain (theguildhall.com?) vs. shepherdsguild.com/guild-hall

- □  [HIGH] Build preacher profile page template — data-driven, reusable for each new preacher added

Template should pull from stored profiles; adding a new preacher should not require a new page build

- □  [MEDIUM] Implement navigation between preacher profiles

As reference library grows, visitors should be able to browse and compare

- □  [HIGH] Implement social sharing — make individual preacher profiles easily shareable

OG tags, share buttons, shareable quote cards

- □  [CRITICAL] Build email capture on "Join the Hall" CTA

Even if sales approach is TBD, capture email at minimum

LAUNCH PREPARATION

- □  [HIGH] Identify 10–15 large SM account holders in Reformed/pastoral circles for launch outreach

Personal relationships — direct ask for a share

- □  [HIGH] Draft the personal outreach message for SM push

Short, genuine, non-spammy — "I built something I think your audience would find interesting"

- □  [MEDIUM] Prepare 3–5 shareable assets for launch — quote cards, radar chart images, key stats

Shareable standalone graphics that work without clicking through to the site

- □  [HIGH] Soft launch with Spurgeon only — validate traffic and funnel before adding more preachers

# Phase 4 — Expand the Reference Library

Each new preacher added to The Guild Hall increases viral surface area and strengthens the Forge coaching benchmarks. Sequenced by copyright status.

LEGAL (PREREQUISITE FOR ALL NON-SPURGEON PREACHERS)

- □  [CRITICAL] Engage legal counsel on copyright questions for non-Spurgeon sermon transcripts

Key questions: transformative use defense for JSON decomposition; internal benchmark use vs. distribution; licensing requirements

- □  [HIGH] Research public domain or openly licensed sermon corpora for additional preachers

G. Campbell Morgan likely public domain — verify; others TBD

- □  [MEDIUM] Draft licensing outreach templates for ministry organizations (Desiring God, MLJ Trust, etc.)

Do not send until legal counsel has reviewed the approach

CANDIDATE PREACHERS (POST-LEGAL CLEARANCE)

- □  [HIGH] G. Campbell Morgan — verify public domain status and acquire corpus

- □  [MEDIUM] W.A. Criswell — contact estate / FBC Dallas for licensing

- □  [MEDIUM] John Piper — contact Desiring God for licensing

- □  [MEDIUM] D. Martyn Lloyd-Jones — contact MLJ Trust for licensing

- □  [MEDIUM] Tim Keller — contact Redeemer City to City for licensing

- □  [MEDIUM] John MacArthur — contact Grace to You for licensing

- □  [LOW] Haddon Robinson — contact estate/publisher for licensing

FOR EACH NEW PREACHER ADDED

- □  Acquire and clean sermon corpus (30–50 sermons minimum for reliable profiling)

- □  Run through decomp pipeline with current spec

- □  QA spot-check 5 sermons

- □  Generate homiletical profile and VoxPrint

- □  Write narrative sections (DNA markers, evangelistic signature, key observations)

- □  Build Guild Hall profile page from template

- □  Add to Forge benchmark library

# Phase 5 — The Decomp Product ("Join the Hall" Destination)

Everything a pastor receives when he buys the core product: corpus build + Style Review + VoxPrint + BookGuide. This is what "Join the Hall" leads to.

SALES & INTAKE

- □  [CRITICAL] Decide sales approach — email/phone capture only vs. full sales page vs. in-person demo

OPEN QUESTION — resolve before Guild Hall launch

- □  [HIGH] Build intake workflow — how pastor shares his archive (Google Drive, Dropbox, USB)

Document the process; make it feel white-glove not DIY

- □  [HIGH] Finalize pricing — by archive size, sermon count, or flat rate?

Current estimate: $500–1,500 per corpus

- □  [MEDIUM] Set up manual billing process (pre-Stripe)

Invoice via email until volume justifies Stripe integration

- □  [HIGH] Define the corpus delivery experience — the "moment of discovery"

This is when upsells land — design the delivery to maximize that moment

STYLE REVIEW DELIVERABLE

- □  [HIGH] Design the Style Review report format

Same visual language as Guild Hall reports — radar charts, bar charts, heatmaps — but for the pastor's own corpus

- □  [HIGH] Build Style Review report generation from decomposed corpus data

Automate where possible; narrative sections may require human editorial pass

- □  [HIGH] Define which dimensions are included in Style Review

Illustration frequency/type, application specificity, tone distribution, cross-ref density, quotation patterns, BT move frequency

- □  [HIGH] Build benchmark comparison output — "you preach most like X with secondary influence of Y"

Requires reference library (Phase 2 + Phase 4) to be complete

VOXPRINT DELIVERABLE

- □  [HIGH] Build VoxPrint generation prompt — extracts voice characteristics from corpus

Sentence rhythm, vocabulary, direct address patterns, signature rhetorical moves, register balance

- □  [HIGH] Test VoxPrint quality against sample pastors — does output actually sound like them?

Define quality bar before productizing

- □  [MEDIUM] Package VoxPrint as a plain text file ready to paste into any AI interface

Include brief instructions for use with Claude, ChatGPT, etc.

- □  [LOW] Disclose limitation: VoxPrint captures pulpit voice, not written voice

Include in delivery documentation

BOOKGUIDE DELIVERABLE

- □  [HIGH] Build Level 1 — Illustration Almanac extraction script

Requires illustration_type in spec — do not build until Phase 1 complete

- □  [HIGH] Build Level 2 — Topic identification methodology

Unit count by doctrinal_loci, weighted by recency, depth, and illustration availability

- □  [HIGH] Build Level 2 — Chapter outline generation from corpus

Prompt-generated via Claude API with corpus context; requires QA pass

- □  [MEDIUM] Design BookGuide docx output format — topic analysis report + chapter outline with content inventory

- □  [MEDIUM] Select self-publishing partner for referral (Lulu, Amazon KDP, BookBaby)

Required before BookGuide launch — referral link included in every delivery

QA & OPERATIONS

- □  [HIGH] Build QA checklist for spot-checking 5–10 decomp outputs per corpus

~30 minutes per corpus QA pass

- □  [MEDIUM] Define what constitutes a failed decomp that requires reprocessing

- □  [HIGH] Build corpus delivery package — what the pastor receives and in what format

Style Review report + VoxPrint .txt + BookGuide docx + RAG timeline

# Phase 6 — Legal & Business Infrastructure

These tasks are not glamorous but several are launch blockers.

- □  [CRITICAL] Draft Terms of Service — training license, ownership, deletion rights, non-exclusive license

The training license language determines whether the compounding data asset actually compounds

- □  [CRITICAL] Copyright review for non-Spurgeon reference preachers

Do not build non-Spurgeon reference library until resolved

- □  [HIGH] Register shepherdsguild.com domain (and theguildhall.com if using separate domain)

- □  [HIGH] Set up business entity if not already done

- □  [MEDIUM] Define referral terms with Digital Outreach agency for Herald partnership

- □  [LOW] Set up Stripe billing when volume justifies it

# Open Questions

These require a decision before the relevant phase can proceed. Flag for active resolution.

Sales & Pricing

- □  Decomp product name — internal placeholder until right word surfaces from customer language

- □  Decomp sales approach: email/phone capture vs. full sales page vs. in-person demo

- □  Pricing tiers: by archive size, sermon count, or flat rate?

- □  RAG delivery date commitment — what is a defensible promise?

Technical

- □  Guild Hall domain strategy: separate domain vs. subdomain vs. subfolder?

- □  Report delivery format: HTML (in browser) vs. PDF vs. docx vs. all three?

- □  Benchmark matching methodology: weighted dimensions vs. equal weighting vs. ML similarity score?

Product

- □  VoxPrint quality bar: "sounds vaguely like him" vs. "indistinguishable" — where is the product positioned?

- □  BookGuide illustration quality floor: any automated filtering, or extract everything?

- □  Hinge statement definition: needs homiletics expert input before adding to spec

Shepherd's Guild  ·  Guild Hall + Decomp Todo  ·  March 2026